Moffat Bay Marina: Reservation Flow Todo

Work Estimate-

Days 1–2: Slip Reservation Page

Work: 2 Days

- Set up the basic reservation page.

- Add the reservation form (customer info, dates, slip selection, etc.).

- Connect the form to the database.

- Check which slips are available for the selected dates.

- Make sure someone can’t reserve an already booked slip.

- Add form validation.

- Save completed reservations to the database.

- Send the user to the Reservation Summary page after booking.

Goal: Have a working reservation form by the end of Day 2.

Days 3–4: Reservation Summary Page

Work: 2 Days

- Create a simple confirmation/summary page.

- Show the reservation or confirmation number.

- Show the customer’s reservation dates and slip information.

- Pull the reservation information from the database.

- Add a link back to the main site or Reservation Lookup page.

- Handle missing or incorrect reservation IDs without crashing.

Goal: Have the booking to confirmation flow working by the end of Day 4.

Days 4–5: Reservation Lookup Page

Work: 2 Days

- Create the reservation lookup page.

- Let customers search using their reservation/confirmation number.

- Connect the search to the database.

- Display the reservation information when it’s found.

- Show an error message if there isn’t a matching reservation.

- Add a way to search again.

Goal: Have reservation lookup working by the end of Day 5.

Days 6–7: Testing + Cleanup

Work: 2 Days

- Test the full flow: Reservation -> Summary -> Lookup.

- Test overlapping dates and already-booked slips.

- Test missing or incorrect information.

- Make sure database inserts and lookups are working correctly.

- Fix any bugs

- Clean up the pages so the styling/navigation matches the rest of the site.

- Make sure everything is ready to merge with the rest of the team's work.

End-of-week goal: All three Reservation Flow pages should be functional, connected to the database, tested, and ready.

Full estimate timeframe: 1 Week

Resources:

Bookly Team. (n.d.). Implementation tips for booking software: From setup to team adoption. Bookly. https://www.booking-wp-plugin.com/blog/wordpress-booking-software-implementation/

Januschka, L. (2024, December 12). How to make a restaurant website: Turn visitors into diners. Restaurant Growth. https://www.restaurantgrowth.com/blog/how-to-make-website-for-restaurants/

OpenAI. (2026). ChatGPT. https://chatgpt.com/