## Breutzmann To-Dos

### Team Lead, Database Manager, Login Page

Module 2 (Due August 23rd)

- (DB Manager) Create a Login Page Prototype/Mockup –

- (Team Lead) Schedule Prototype/Mockup Approval Appointment

- (Team Lead) Ensure the team has an even workload and shift tasks as needed

- (Team Lead) Ensure the repo remains organized.

Module 3 (Due August 30th)

- (DB Manager) Draft the ERD

- (DB Manager) Map slip size categories (26ft, 40ft, 50ft) into the ERD based on the marina map

- (DB Manager) Review the ERD with the team before finalization (ensure everyone has the fields they need).

- (Team Lead) Ensure the team has an even workload

- (Team Lead) Ensure the repo remains organized.

Module 4 (Due August 30th)

- (DB Manager) Build the MySQL schema

- (DB Manager) Populate slip inventory by size category

- (DB Manager) Build Shared data access functions (CRUD functions)

- (DB Manager) Research password hashing and implement

- (DB Manager) Update ERD if needed, ensure ERD is accurate as the source of truth for the database schema

- (Team Lead) Ensure the team has an even workload

- (Team Lead) Ensure the repo remains organized.

Module 5 (Due September 6th)

- (DB Manager) (Front End) Build the Login Page: Username/Password Form

- (DB Manager) (Back End) Check credentials against the `customers` table used a hashed password.  On success, add the customer to the session.

- (DB Manager) Write my share of the test plan – 2+function tests for the Login Page.

- (DB Manager) Update ERD if needed, ensure ERD is accurate as the source of truth for the database schema

- (Team Lead) Ensure the team has an even workload

- (Team Lead) Ensure the repo remains organized.

Module 6-9 (Due September 13th-27th )

- (DB Manager) Ensure that the ERD and Database

- (Team Lead) Ensure the team has an even workload

- (Team Lead) Ensure the repo remains organized.

Module 10 (Due October 4th)

- (DB Manager) Provide ERD and schema summary for team presentation.

- (DB Manager) Provide a write-up of the password hashing technique and citations.

- (Team Lead) Ensure the team has an even workload

Module 11 (Due October 11th)

- (DB Manager) Complete 2 my peer critiques

- (DB Manager) Fix any schema, data access, or login page issues from peer review.

- (Team Lead) Triage incoming peer feedback and assign fixes

- (Team Lead) Ensure the team has an even workload

- (DB Manager) Schema, data access functions, and the login page are all zipped into the final submission.

- (Team Lead) Coordinate the final submission of the project.